BRIAN & DAWNMARIE JADUL

96 Lincoln Lane

ERB-03-3

MINUTES

SUDBURY EARTH REMOVAL BOARD

TUESDAY, JUNE 29, 2004

The Board consisted of:

Richard L. Burpee, Acting Chair

Stephen A. Garanin, Acting Clerk

Melinda M. Berman

Thomas W.H. Phelps, Alternate

Jeffrey P. Klofft, Alternate

The meeting was called to order by the Acting Chair, Mr. Burpee.

Request for Performance Bond Reduction – 96 Lincoln Lane

The Board was in receipt of a letter dated June 10, 2004 from Brian Jadul requesting his bond be reduced by $32,395.68.  Also submitted was an as-built plan titled “Plan of Existing Grading Lot 8A, Sudbury, MA” dated June 3, 2004 prepared by Thomas Land Surveyors, Hudson, MA.

The Board was also in receipt of a letter from Town Engineer I. William Place dated June 22, 2004.  In his letter, Mr. Place indicates that he has compared the as-built to the design plan and found the grading has been completed in general conformance with the approved plan.  His recommendation is that the bond be reduced by $32,395.68, leaving a balance of $9,979.32 to complete the landscaping.

Following a brief discussion, it was on motion unanimously voted to reduce the bond currently being held from $42,375.00 to $9,979.32 and to forward a check to Mr. Jadul.

There being no further business the meeting was adjourned.

Richard L. Burpee, Acting Chair			Stephen A. Garanin, Acting Clerk

Melinda M. Berman					Thomas W.H. Phelps, Alternate

Jeffrey P. Klofft