## Slide 1: Capital Projects Oversight
January 2019

## Slide 2: Assumptions
Funding of $2,500,000 Capital operating budget.
Five year capital plan is updated annually by cost centers.
New projects are outside the capital operating budget.
Professional supervision of all construction projects provided.
Capital operating budget is approved at the may town meeting.
Excluded capital projects can be addressed at special town meetings.

## Slide 3: What Capital Projects are covered by this oversight proposal?
All capital Projects Proposed by Town manager, the 3 cost centers, citizen petition, town committees, Community preservation Committee, Board of Selectman.
All capital projects proposed under $1,000,000 that replace or upgrade rolling stock, replace or upgrade equipment, maintain building systems and equipment, maintain open space or recreational facilities, replace or upgrade technological systems. This is the Capital operating budget.
All other capital project proposals that are not part of the Capital operating budget.

## Slide 4: Review requirements
Finance Committee and Board of Selectman must review and opine on all capital budgets.
The Finance Committee must review in detail all capital projects under $100,000.
The Ciac must review in detail all capital projects over $100,000 and issue a report to the finance committee and board of selectman.
The finance Committee, board of selectman shall meet with the CIAC to discuss all capital projects included in the Capital operating budget and the other excluded capital projects proposed.

## Slide 5: Timetable for reviews
December town staff will review all capital project requests from the capital petitioners and determine which capital requests they are going to propose for the budget.
They will categorize the approved projects into three groups.
January and February the Finance Committee, CIAC and Board of selectman will do their review
February Town manager, Finance committee and Board of Selectman determine the best funding source for each capital project.
In March a joint meeting will be held to summarize everyone’s findings.
April will finalize town warrant articles.

## Slide 6: Capital projects Groups
Group one= Capital projects over $1million or excluded from the capital operating budget that will be reviewed in detail by the CIAC.
Group two= Capital project under $10o thousand that will be included in the capital operating budget and will be reviewed in detail by The Finance Committee.
Group Three= Capital project over $100 thousand that will be included in the capital operating budget and will be reviewed in detail by the ciac.

## Slide 7
 |  | Sudbury Town Capital Project Oversight | 
 |  | Approval Summary | 
Capital Project Grouping | Group 1 | Group 2 | Group 3
Value of Capital Project | >1 million | <$100K one year, <$250K multiple years | >100K one year, >$250K multiple years
Oversight 1 | CIAC | FC | CIAC
Oversight 2 | To BOS and FC | To BOS | To BOS and FC
Oversight 3 | Joint BOS/FC/CIAC Meeting | Joint BOS/FC/CIAC Meeting | Joint BOS/FC/CIAC Meeting
Funding Recomendation | BOS/FC | BOS/FC | BOS/FC
Town Meeting Articles | Depends on the item whether will be part of | Capital Operating Budget Article | Capital Operating Budget Article
 | Capital Operating Budget Article or Separate Articles |  | 

## Slide 8: How will capital projects be funded?
Capital operating budget.
Capital exclusions.
Debt Exclusions.
Stabilization or enterprise funds.
Free cash.
Outside private fundraising.
Other????

## Slide 9: Town resident approvals
Capital operating budget = Two thirds ( or majority) vote at Town meeting.
Capital exclusion items = two thirds vote at town meeting and majority at polls.
Debt Exclusion Items = two thirds vote at town meeting and majority at polls.
Stabilization and enterprise funds= two thirds vote at town meeting.
Other items not requiring town funds =no vote after march review.

## Slide 10: Administration and implementation
Town manager shall be the administrator and implementer of all approved projects. Delegation to the Town manager’s staff as appropriate.
One year report required to update status.
Problem projects addressed by Town manager and Board of selectman, as appropriate.
All projects must have appropriate professional supervision.

## Slide 11: summary
Must fund a $2,500,000 in capital operating budget that grows 2.5% each year.
Uniform system and fits better planning of capital projects.
Timetable reasonable for department heads and review committees.
Flexible process that can adjust to include special town meetings (October).
Follow up and review of projects after approval.

## Slide 12: Thank you
Special thanks to Jaime, Sylvia and Lisa for their review and help.